# Cost of the project:

1.**Laptop: Rs 80,000**

**2.UI/UX: Rs 40,000**

**3.Domain Host/server: Rs 10,000**

**4.Working Hours: 5 Hrs./Day, 5days/Week**

**Number of Backend Developers: 4**

**Cost per Hour: Rs 250**

**Cost per Day: Rs 1250**

**Cost per month: Rs 25,000**

**Duration of project: 5 months**

**Total Cost of Working Hours: 25,000\*5\*4 = Rs 500,000**

**5.Electricity Bill (per month): Rs 4,000**

**Total Bill of 5 Months: Rs 20,000**

**6.Internet Connection Bill (per month): Rs 1,500**

**Total Bill of 5 Months: Rs 7,500**

**7.Office rent (per month): Rs 10,000**

**Total Rent of 5 month: Rs50,000**

**8.Beta Testing: Rs 25,000**

**9.Marketing: 3 months campaign**

**1-month campaign: 100,000**

**Total Marketing Campaign: 300,000**

**10.Contingency Cost: Rs 100,000**

**Total cost of the project: Rs 1,132,500/=**