Project Cost Management

# Equipment:

* Office Equipment: Rs. 200,000
* Computers: 200,000

**Total Cost of Equipment: Rs. 400,000**

# Labor:

* Frontend Developers: 2
* Backend Developers: 4
* Working Hours: 5 Hrs./Day, 5days/Week

Cost per Hour: Rs 250

Cost per Day: Rs 1250

Cost per month: Rs 25,000

* Duration of project: 5 months

**Total Cost of Working Hours: Rs. 25,000\*5\*6 = Rs 750,000**

# Services:

* Electricity Bill (per month): Rs 4,000

Total Bill of 5 Months: Rs 20,000

* Internet Connection Bill (per month): Rs 1,500

Total Bill of 5 Months: Rs 7,500

* Office rent (per month): Rs 10,000

Total Rent of 5 month: Rs50,000

* Beta Testing: Rs 25,000
* Marketing: 3 months campaign

1-month campaign: 100,000

Total Marketing Campaign: 300,000

**Total Cost of services Rendered: Rs. 402,500**

# Contingency Cost:

**Total Contingency Cost: Rs. 200,000**

**Total Project Cost: 1,752,500**